**Sprint 1 - Group 3 - Python Autograder**

**9/12/19 – 9/19/19**

**Tasks:**

1. **GUI Diagram**

* We hope to have a mockup drawing of what we want our user interface to look like, as well as written descriptions for what should happen when we interact with different components.

1. **Documentation**

* Create a rough draft template of an SRS document, and add this document to git repository

1. **Git**

* Everyone creates a dev\_ branch to apply their work to. A development branch is created to have one more level before master.

**Developer Assignments by Task Letter:**

* Shane – B, C
* Bryce – B, C
* David – C
* Eli – C
* John – A, C
* Nolan – C
* Tyler – C
* Zach – C