**Sprint 5 - Group 3 - Python Autograder**

**10/29/19 - 11/12/19**

**Tasks/User Stories:**

1. **File Toolbar**

* Implement a file menu for selecting directories instead of a button system.

1. **Create Key Path Text Field**

* Create a text field in the gui to see if a professor’s grading key already exists in the key folder.

1. **Code Output**

* Run and display code output.

1. **Individual Method Testing**

* Progress with dynamic analysis allowing for individual function testing.

1. **Icon Creation**

* Create an icon for the taskbar.

1. **Code Reviews**

* Write code reviews for code in the development branch.

1. **Documentation**

* Document current code. This will need to be updated every sprint.

1. **GUI design – making use of textfield**

* Hold meeting with group to discuss what the GUI should do when, and what to put in the text field area.

**Developer Assignments By Task Letter:**

* Shane (Project Manager) – H
* Bryce – C, D
* David – F, G
* Eli – C, D
* John – A
* Nolan – E, F, G
* Tyler – B
* Zach – A

**Comments/Thoughts:**